## Slide 1
SUSI DETECTIVE
Presenter
Kim Byoung Gook
Team9
YANG JONG GOOK
1

## Slide 2
INDEX
Feedback
Development Progress
Next Schedule
2

## Slide 3
1. Feedback
3

## Slide 4
4
1. Feedback
Ec2 problem with uWSGI being turned off at the end of SSH connection
nginx is normally run as a daemon. But, uwsgi should keep on ec2

## Slide 5
Run uWSGI by accessing generated screen
Create a virtual session with the screen command
In session 30923.django, uWSGI is running normally.
1. Feedback
Ec2 problem with uWSGI being turned off at the end of SSH connection
5

## Slide 6
2. Development Progress
6

## Slide 7
Whole schedule
 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Proposal |  |  |  |  |  | M I D D E M O | M I D T E R M |  |  |  |  |  | F I N A L D E M O
Project research |  |  |  |  |  |  |  |  |  |  |  |  | 
Django and DB study & UI design |  |  |  |  |  |  |  |  |  |  |  |  | 
ERD design & Web server implementation |  |  |  |  |  |  |  |  |  |  |  |  | 
Database design & Algorithm design |  |  |  |  |  |  |  |  |  |  |  |  | 
Web function implementation |  |  |  |  |  |  |  |  |  |  |  |  | 
Data collecting |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Normalization & Data adding |  |  |  |  |  |  |  |  |  |  |  |  | 
Fix bug & Final check |  |  |  |  |  |  |  |  |  |  |  |  | 
7
2. Development Progress

## Slide 8
YangTaeSeong – Data collecting & Data adding
 |  | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Yang Tae Seong | Proposal |  |  |  |  |  | M I D D E M O | M I D T E RM |  |  |  |  |  | F I N A L D E M O
 | Project research |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Database study |  |  |  |  |  |  |  |  |  |  |  |  | 
 | ERD design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Database design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Algorithm design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data collecting |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data adding |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Fix bug & Final check |  |  |  |  |  |  |  |  |  |  |  |  | 
8
2. Development Progress

## Slide 9
KimByoungGook – Data collecting & Data adding
 |  | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Kim Byung Gook | Proposal |  |  |  |  |  | M I D D E M O | M I D T E R M |  |  |  |  |  | F I N A L D E M O
 | Project research |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Django study & UI design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | ERD design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Database design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Linkage between Django and Database |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data collecting |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data Normalization & Data adding |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Fix bug & Final check |  |  |  |  |  |  |  |  |  |  |  |  | 
9
2. Development Progress

## Slide 10
YoonJongYeop – Web design & Web function implementation
 |  | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Yoon Jong Yeop | Proposal |  |  |  |  |  | M I D D E M O | M I D T E R M |  |  |  |  |  | F I N A L D E M O
 | Project research |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Django study & UI design |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Web server implementation |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Web function implementation (Sign-up & Log-in) |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Web function implementation (Search) |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Data collecting |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Web function implementation (other menu) |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Fix web function bug & Trimming UI |  |  |  |  |  |  |  |  |  |  |  |  | 
10
2. Development Progress

## Slide 11
2. Development Progress
Change Signup form(User model extension)
11

## Slide 12
2. Development Progress
Search page
12

## Slide 13
2. Development Progress
Search page
13

## Slide 14
2. Development Progress
Search page
14

## Slide 15
2. Development Progress
Search page
15

## Slide 16
2. Development Progress
Search page
16

## Slide 17
2. Development Progress
Search result page
17

## Slide 18
3. Next Schedule
18

## Slide 19
Whole schedule
 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Proposal |  |  |  |  |  | M I D D E M O | M I D T E R M |  |  |  |  |  | F I N A L D E M O
Project research |  |  |  |  |  |  |  |  |  |  |  |  | 
Django and DB study & UI design |  |  |  |  |  |  |  |  |  |  |  |  | 
ERD design & Web server implementation |  |  |  |  |  |  |  |  |  |  |  |  | 
Database design & Algorithm design |  |  |  |  |  |  |  |  |  |  |  |  | 
Web function implementation |  |  |  |  |  |  |  |  |  |  |  |  | 
Data collecting |  |  |  |  |  |  |  |  |  |  |  |  | 
Data Normalization & Data adding |  |  |  |  |  |  |  |  |  |  |  |  | 
Fix bug & Final check |  |  |  |  |  |  |  |  |  |  |  |  | 
3. Next Schedule
19

## Slide 20
Q&A

20